## Slide 1: Quixey – AliYun Past, Present, and Future
Leigh L. Klotz, Jr.
Chief Architect, Quixey
QUIXEY CONFIDENTIAL

## Slide 2: Summary
At Alibaba’s request, Quixey ported its SaaS offering from AWS to AliYun at a time when the SaaS offering was still in development.
This choice gave us a product working on AliYun, but it caused significant damage to QCD in both markets, and had a significant opportunity cost to Quixey.
Because of the lack of automation, the base footprint necessary for software deployment and operations is high, but the marginal Cost Per Query is much lower than would be expected from the deployment size,
Having focused until now on product features and and time-to-market in QCD, Quixey does not have adequate processes and software for controlling instance count.
Quixey-Alibaba deployments are an extreme case, because Quixey was granted free use of AliYun with no constraints and no charges, and because time to market was the most important QCD driver for Alibaba business.
AliYun and AWS are significantly different services, and AliYun has lacked the reliability and infrastructure features necessary to support Quixey’s software and processes, and significantly hampered Quixey’s efforts to improve in these areas.
Quixey should re-evaluate the way the Alibaba deployment uses AliYun, and consider changes and other hosting options that avoid the problems seen and that give Quixey the ability to leverage best practices across all its deployments. This can lead to improved TTM and to reduced initial footprint.

## Slide 3: Effect of AliYun on Quixey’s QCD
Quixey developed its Software-as-a-Service offerings in AWS, a Platform-as-a-Service / Infrastructure-as-a-Service environment, which supports a methodology for rapid dev-deploy iteration referred to a sInfrastructure-as-Code (IaC).
In 2014, Quixey agreed to provide its SaaS product to Alibaba businesses by porting its SAAS offering to AliYun, acting as a very early test customer of AliYun.
Mostly due to the immaturity of the AliYun product, deploying and maintaining services on AliYun was extremely time-consuming.
Solving the problems posed by AliYun prevented Quixey from focusing on more important problems due to time and staff constraints. The engineering effort to walk a path midway between dedicated server hosting an IaaS reduced Quixey’s ability to deliver in all markets, and damaged software quality.
Quixey was forced to duplicate environments instead of using modern techniques, leading to a large number of servers statically allocated, and slowing use of modern microservices techniques such as isolated A/B deployment testing, feature flags, and immutable services.

## Slide 4: Specific Points
temporary spike meizu -- handled -- that is the goal of the cloud. it will happen again.
Quixey never got cost or bills from aliyun. We got no communications about node count until a casual mention from Ryan Xu on August 26, 2015.
No high-level communication until even more recently.
Ignoring that temporary jump, for the remaining node count, what is it. is it too high? can we reach 400? alibaba asks for 40. prod is 120 nodes. dev/stage/preprod add to >300. blue/green?
Quixey will say aliyun cloud does not give as much value as aws; alibaba will say quixey is being careless (multiple environments)
Can we move out of aliyun to aws beijing? can we move out to alibaba hosted dedicated? do any other alibaba businesses use aliyun for production traffic? 40 nodes won't work.

## Slide 5: Details
- we agree too many nodes right now
- we did not get the cost until recently
- we think the cost structure is wrong for ECS
- aliyun lack of facilities led to manual operations instead of automation
- aliyun made some improvements but we have not taken time of all of them
- were we careless? if so show where.
- all the test cases with dedicated environments, why did we not use feature flags? when will we have it?
- the 500 nodes was a temporary spike (2-3 months) for meizu; decomissioned 3-4 weeks ago.
- when will we achieve 500 nodes? can we achieve 40 nodes?
- were we changed for a month for a node that was used only an hour, where on aws it would be an hour
- we were forced to use aliyun to begin with
- no matter how hard we try, ignoring the meizu spike, what is the number of nodes we need?

## Slide 6: Mistakes / Going Forward
march/april temporary spike; duplicate environments instead of combined environments; lack of visibility into cost;
need to uptake AliYun improvements or move into Alibaba hosting, AWS, or something else
Need to move forward with IaC: blue/green, bucket testing/feature flags, canary downsize, eliminate stage/pre-prod; change dev to leverage cloud, not code to lowest-common denominator